### 1. Project Initialization

Objective: Define project scope, goals, and constraints.

- Project Charter: Document including project objectives, stakeholders, and high-level budget and timeline.

- Initial Stakeholder Meeting: Discuss and refine project goals, expectations, and roles.

### 2. Requirements Gathering

Objective: Understand the functional and non-functional requirements of the app.

- User Interviews and Surveys: Gather information on user needs, preferences, and pain points regarding AI tools.

- Requirements Documentation: Compile findings into a detailed requirements document.

### 3. Planning Phase

Objective: Create a detailed project plan, including timelines, budgets, and resources.

- Budget Allocation: Break down the $50,000 budget across development phases: research and development (R&D), design, development, testing, deployment, and marketing.

- Timeline Planning: Use a Gantt chart to outline the 6-month timeline, allocating time for each phase of the project, including buffer times for unexpected delays.

- Resource Planning: Identify the team composition required (developers, designers, project managers, etc.) and any software or hardware needs.

### 4. Agile Implementation Phase

Objective: Develop the app in iterative cycles, allowing for flexibility and continuous improvement.

#### 4.1 Sprint Planning

- Sprint Duration: Choose a sprint length, usually 2 weeks.

- User Stories Creation: Break down requirements into user stories to be tackled in each sprint.

#### 4.2 Development Sprints

- Sprint Execution: Develop features based on user stories, with daily stand-ups to monitor progress.

- Testing: Include both automated and manual testing within the sprint to ensure quality.

- Sprint Review and Retrospective: At the end of each sprint, review completed work and discuss improvements for the next sprint.

#### 4.3 Continuous Integration/Continuous Deployment (CI/CD)

- Automation: Set up CI/CD pipelines to automate testing and deployment processes.

### 5. Quality Assurance

Objective: Ensure the app meets quality standards and user expectations.

- Testing Strategy: Implement unit tests, integration tests, and user acceptance testing (UAT).

- Feedback Loops: Gather user feedback through beta testing and incorporate changes as necessary.

### 6. Deployment and Launch

Objective: Prepare for and execute a successful app launch.

- Launch Planning: Plan the launch in detail, including marketing efforts and app store optimization (ASO).

- Deployment: Deploy the app to production environments, ensuring all systems are go.

- Post-Launch Support: Set up support channels for users and monitor the app for any issues.

### 7. Project Closure

Objective: Conclude the project, documenting learnings and preparing for future maintenance.

- Project Review Meeting: Evaluate what went well and what could be improved.

- Maintenance Plan: Develop a plan for ongoing maintenance and updates to the app.

- Documentation: Finalize all documentation, including code documentation, user manuals, and project reports.

### Budget and Time Allocation Example

To give you an idea, here’s how the budget and timeline might be initially allocated:

- R&D: $5,000 | 1 month

- Design: $8,000 | 1 month

- Development: $20,000 | 2 months

- Testing and QA: $7,000 | 1 month

- Deployment and Marketing: $5,000 | 1 month

- Contingency and Miscellaneous: $5,000